# Resume Ranking System - Complete Project Documentation

## Table of Contents

- Project Overview

- System Goals & Requirements

- Datasets

- System Architecture

- Document Parsing Strategy

- Matching & Ranking Algorithm

- ML Models & Technology Stack

- Explainability & Output

- Team Structure & Task Distribution

- Implementation Timeline

- Success Metrics

## 1. Project Overview

### What We're Building

An AI-powered resume ranking system that takes a job description (as plain text) and multiple Word document resumes as input, then automatically ranks candidates from best to worst fit based on multiple criteria including skills, experience, education, location, and overall semantic fit.

### Key Features

- Accepts plain text job descriptions and .docx resume files

- Automatically extracts structured information from unstructured documents

- Ranks candidates using multi-factor scoring algorithm

- Provides explainability (why each candidate ranked where they did)

- Processes 10+ resumes in under 10 seconds

- No manual data entry required

### Use Case

HR departments and recruiters can quickly screen large volumes of applications by simply uploading resumes and pasting a job description, receiving an objective, data-driven ranking of candidates.

## 2. System Goals & Requirements

### Primary Goals

- Accuracy: Match the right candidates to the right jobs with 80%+ correlation to manual ranking

- Speed: Process 10 resumes in 5-10 seconds

- Usability: Non-technical users can operate the system

- Explainability: Clear reasoning for each ranking decision

- Flexibility: Easy to adjust ranking weights and criteria

### Technical Requirements

- Input:

  - Job description as plain text string

  - Multiple .docx resume files

- Output:

  - Ranked list of candidates with scores

  - Breakdown of scores by component

  - Explanation of strengths and gaps for each candidate

- Deployment: Local system (no cloud deployment initially)

- Scale: Handle 10 resumes per ranking session

- Performance: 5-10 seconds total processing time

### Priority Weights (User-Defined)

- Skills Match: 4/5 (High Priority) → 30% weight

- Experience Match: 4/5 (High Priority) → 25% weight

- Semantic Similarity: 4/5 (High Priority) → 25% weight

- Education Match: 3/5 (Medium Priority) → 15% weight

- Location Match: 2/5 (Low Priority) → 5% weight

## 3. Datasets

### Dataset 1: Job Description Dataset

- Source: Kaggle - ravindrasinghrana/job-description-dataset

- Description: Comprehensive collection of synthetic job postings

- Size: Multiple job postings across various industries

- Key Fields:

  - Job ID, Job Title, Role

  - Job Description (full text)

  - Skills (required skills list)

  - Responsibilities (detailed duties)

  - Experience (years required)

  - Qualifications (education requirements)

  - Location, Salary Range, Work Type

  - Company Name, Company Size, Company Profile

How We Use It:

- Extract unique skills vocabulary to build skill database

- Understand typical job description structure patterns

- Test our job description parser

- Training data for understanding job requirements format

### Dataset 2: Resume Dataset

- Source: Structured resume dataset in JSONL format

- Description: Resumes with structured information including work experience, education, skills, and projects

- Key Structure:

- personal_info: name, email, phone, location, summary- experience: array of jobs with company, title, dates, responsibilities- education: array of degrees with institution, level, field, dates- skills: technical skills (languages, frameworks, databases, cloud)- projects: array of projects with description and technologies- certifications: professional certifications

How We Use It:

- Understand standard resume structure

- Build skills vocabulary and synonym dictionary

- Generate test .docx files for parser validation

- Reference format for our parser output

### Combined Usage

- Build comprehensive skill taxonomy (merge skills from both datasets)

- Create skill synonym dictionary (Python vs python, ML vs Machine Learning)

- Understand typical patterns in job/resume language

- Validate our parsing and matching algorithms

## 4. System Architecture

### High-Level Architecture

┌─────────────────────────────────────────────────────────┐

│                    INPUT LAYER                          │

│  • Job Description (plain text string)                 │

│  • Resume Files (list of .docx file paths)             │

└─────────────────────────────────────────────────────────┘

↓

┌─────────────────────────────────────────────────────────┐

│              DOCUMENT EXTRACTION LAYER                  │

│  • Extract text from .docx files (python-docx)         │

│  • Clean and preprocess text                           │

└─────────────────────────────────────────────────────────┘

↓

┌─────────────────────────────────────────────────────────┐

│            INFORMATION EXTRACTION LAYER (LLM)           │

│                                                         │

│  Resume Parser (via GPT-4o-mini):                      │

│  • Extract: Personal info (name, email, phone)         │

│  • Extract: Work experience (companies, titles, dates) │

│  • Extract: Education (degrees, institutions)          │

│  • Extract: Skills (technical skills list)             │

│  • Extract: Projects and certifications                │

│  • Output: Structured JSON matching dataset format     │

│                                                         │

│  Job Description Parser (via GPT-4o-mini):             │

│  • Extract: Job title and role                         │

│  • Extract: Required experience (years)                │

│  • Extract: Required education level                   │

│  • Extract: Required skills                            │

│  • Extract: Responsibilities and description           │

│  • Extract: Location                                   │

│  • Output: Structured JSON                             │

└─────────────────────────────────────────────────────────┘

↓

┌─────────────────────────────────────────────────────────┐

│                VALIDATION & NORMALIZATION               │

│  • Verify JSON structure completeness                  │

│  • Handle missing fields (set to "Unknown")            │

│  • Normalize skills (lowercase, remove duplicates)     │

│  • Calculate experience duration from dates            │

└─────────────────────────────────────────────────────────┘

↓

┌─────────────────────────────────────────────────────────┐

│                  MATCHING ENGINE                        │

│                                                         │

│  Module 1: Skills Matching                             │

│  • Exact match + fuzzy matching                        │

│  • Skill synonym handling                              │

│  • Calculate percentage match                          │

│                                                         │

│  Module 2: Experience Matching                         │

│  • Compare required vs actual years                    │

│  • Score based on fulfillment of requirement           │

│                                                         │

│  Module 3: Education Matching                          │

│  • Compare education levels (Bachelor, Master, PhD)    │

│  • Check if requirement is met                         │

│                                                         │

│  Module 4: Semantic Similarity                         │

│  • Generate embeddings (Sentence Transformers)         │

│  • Calculate cosine similarity                         │

│  • Measure overall contextual fit                      │

│                                                         │

│  Module 5: Location Matching                           │

│  • Compare job location vs candidate location          │

│  • Account for remote work preferences                 │

└─────────────────────────────────────────────────────────┘

↓

┌─────────────────────────────────────────────────────────┐

│              SCORING & RANKING ENGINE                   │

│  • Calculate weighted composite score                  │

│  • Normalize scores to 0-100 scale                     │

│  • Sort candidates by final score                      │

│  • Generate top N ranked list                          │

└─────────────────────────────────────────────────────────┘

↓

┌─────────────────────────────────────────────────────────┐

│              EXPLAINABILITY MODULE                      │

│  • Identify top strengths (high-scoring components)    │

│  • Identify gaps (low-scoring components)              │

│  • List specific matched/missing skills                │

│  • Compare experience numbers                          │

│  • Generate human-readable explanation                 │

└─────────────────────────────────────────────────────────┘

↓

┌─────────────────────────────────────────────────────────┐

│                    OUTPUT LAYER                         │

│  • Ranked candidate list (JSON)                        │

│  • Individual component scores                         │

│  • Explanation for each candidate                      │

│  • Export to file (JSON/CSV)                           │

└─────────────────────────────────────────────────────────┘

### Data Flow Example

Input:

Job Description: "Senior Python Developer needed. 5+ years experience.

Skills: Python, Django, PostgreSQL, AWS. Bachelor's degree required."

Resumes: [resume1.docx, resume2.docx, ... resume10.docx]

After Parsing:

Job JSON: {

title: "Senior Python Developer",

required_experience: 5,

required_skills: ["Python", "Django", "PostgreSQL", "AWS"],

required_education: "Bachelor",

...

}

Resume JSONs: [{

name: "John Doe",

experience: 6 years,

skills: ["Python", "Django", "MySQL", "Docker"],

education: "Master's",

...

}, ...]

After Matching:

Scores: [{

candidate: "John Doe",

skills: 75/100 (3/4 skills matched),

experience: 100/100 (exceeds requirement),

education: 100/100 (exceeds requirement),

semantic: 85/100,

location: 50/100

}, ...]

Final Output:

Rank 1: John Doe - Final Score: 87.5

Strengths: Exceeds experience requirement, strong skill match

Gaps: Missing AWS skill, different location



## 5. Document Parsing Strategy

### Why Use LLM for Parsing?

Traditional Approach (Regex/NER):

- ❌ Requires 100+ regex patterns for different formats

- ❌ Brittle - breaks with format changes

- ❌ Poor handling of variations (different date formats, layouts)

- ❌ Development time: 8-13+ hours

- ❌ Ongoing maintenance nightmare

- ❌ Accuracy: 60-75%

LLM Approach:

- ✅ Single well-crafted prompt handles all formats

- ✅ Context-aware understanding

- ✅ Robust to formatting variations

- ✅ Development time: 2-3 hours

- ✅ Minimal maintenance (just prompt tuning)

- ✅ Accuracy: 85-95%

- ✅ Natural handling of ambiguity

Cost Analysis:

- GPT-4o-mini: ~$0.002 per resume

- 10 resumes: ~$0.02 per ranking session

- Monthly cost (10 sessions/day): ~$6/month

- Negligible cost for massive time savings

### Resume Parsing Process

Step 1: Text Extraction

- Use python-docx library to extract raw text from Word documents

- Preserve basic structure (paragraphs, bullet points)

- Handle tables if present

Step 2: LLM Parsing

- Send extracted text to GPT-4o-mini API

- Use structured prompt requesting specific JSON format

- Request extraction of:

  - Personal information (name, email, phone, location)

  - Work experience (company, title, dates, duration, responsibilities)

  - Education (degree level, field, institution, graduation date)

  - Technical skills (programming languages, frameworks, tools)

  - Projects (name, description, technologies used)

  - Certifications

Step 3: Output Validation

- Verify JSON structure is valid

- Check for required fields

- Set missing fields to "Unknown" or null

- Normalize data formats (dates, skill names)

LLM Prompt Strategy (High-Level):

System Role: You are an expert resume parser

Task: Extract structured information from resume text

Output Format: JSON with exact schema matching our dataset format

Instructions:

- Extract all relevant information

- Handle missing sections gracefully (use "Unknown")

- Calculate experience duration from dates

- Normalize skill names (Python not python)

- If uncertain, make best inference from context

- Output ONLY valid JSON, no additional text

### Job Description Parsing Process

Step 1: Text Preprocessing

- Clean input text (remove extra whitespace)

- Preserve structure for context

Step 2: LLM Parsing

- Send to GPT-4o-mini API

- Extract:

  - Job title and role

  - Required experience (in years)

  - Required education level

  - Required skills (must-have)

  - Nice-to-have skills (optional)

  - Key responsibilities

  - Location

  - Job description summary

Step 3: Output Validation

- Verify completeness

- Parse experience requirements ("3-5 years" → 4 years)

- Extract minimum education level

- Normalize skill names

LLM Prompt Strategy (High-Level):

System Role: You are an expert at analyzing job descriptions

Task: Extract structured requirements from job posting text

Output Format: JSON with job requirements

Instructions:

- Identify required vs nice-to-have skills

- Extract years of experience (handle "3-5 years", "5+", etc.)

- Identify minimum education requirement

- Extract location and remote work policy

- Separate responsibilities from requirements

- Output ONLY valid JSON

### Error Handling

API Failures:

- Implement retry logic (3 attempts)

- Fall back to simpler extraction if LLM fails

- Log errors for manual review

Invalid JSON:

- Catch parsing errors

- Request re-generation with stricter prompt

- Validate against schema

Missing Information:

- Mark fields as "Unknown"

- Continue processing with available data

- Lower score for incomplete information rather than failing

## 6. Matching & Ranking Algorithm

### Overview

The ranking system uses a weighted composite scoring approach, combining five independent scoring modules. Each module produces a score from 0-100, which are then combined using configurable weights to produce a final score.

### Scoring Formula

Final_Score = (w1 × Skills_Score) +

(w2 × Experience_Score) +

(w3 × Semantic_Score) +

(w4 × Education_Score) +

(w5 × Location_Score)

Where:

w1 = 0.30 (30% - Skills)

w2 = 0.25 (25% - Experience)

w3 = 0.25 (25% - Semantic)

w4 = 0.15 (15% - Education)

w5 = 0.05 (5% - Location)

Sum of weights = 1.0 (100%)

### Module 1: Skills Matching (30% weight)

Purpose: Measure how many required skills the candidate possesses

Algorithm:

- Normalization

  - Convert all skills to lowercase

  - Remove extra spaces

  - Apply synonym dictionary (e.g., "ML" → "Machine Learning")

- Exact Matching

  - Compare normalized candidate skills against required skills

  - Count direct matches

- Fuzzy Matching

  - For unmatched required skills, use fuzzy string matching (90% similarity threshold)

  - Catches minor variations (JavaScript vs Javascript, PyTorch vs Pytorch)

- Score Calculation

Base_Score = (Matched_Skills / Required_Skills) × 100

Bonus Points:

- Extra relevant skills: +2 points each (max +10)

Final_Skills_Score = min(Base_Score + Bonus, 100)

Example:

Required: [Python, Django, PostgreSQL, AWS, Docker]

Candidate: [Python, Django, MySQL, Docker, Kubernetes]

Matched: Python, Django, Docker (3/5 = 60%)

Fuzzy Match: PostgreSQL ≈ MySQL (similarity 70%, below 90% threshold, no match)

Extra Skills: Kubernetes (+2 bonus)

Score = 60 + 2 = 62/100

### Module 2: Experience Matching (25% weight)

Purpose: Verify candidate has sufficient years of experience

Algorithm:

- Extract Requirements

  - Parse job requirement (e.g., "5+ years" → 5)

  - Handle ranges ("3-5 years" → use average 4)

- Calculate Candidate Experience

  - Sum all work experience durations

  - Convert to years

- Score Calculation

If candidate_years >= required_years:

Score = 100

If candidate_years > required_years × 2:

Score = 90  (slight penalty for overqualification)

Else:

Score = (candidate_years / required_years) × 100

Example:

Required: 5 years

Candidate: 6 years → Score = 100

Candidate: 3 years → Score = (3/5) × 100 = 60

Candidate: 12 years → Score = 90 (overqualified penalty)

### Module 3: Semantic Similarity (25% weight)

Purpose: Measure deep contextual fit between job and candidate beyond keywords

Algorithm:

- Text Preparation

  - Job: Concatenate job description + responsibilities

  - Resume: Concatenate all work experience descriptions + project descriptions

- Embedding Generation

  - Use Sentence Transformer model (all-MiniLM-L6-v2)

  - Generate 384-dimensional dense vector for job text

  - Generate 384-dimensional dense vector for resume text

- Similarity Calculation

  - Calculate cosine similarity between vectors

  - Result: value between 0 and 1

- Score Conversion

Semantic_Score = Cosine_Similarity × 100

Why This Works:

- Captures semantic meaning, not just keywords

- Understands context (e.g., "led team" vs "team member")

- Identifies related experience even with different terminology

- Pre-trained model understands professional language

Example:

Job: "Develop scalable backend APIs using Python and microservices"

Candidate: "Built RESTful services with Django in distributed architecture"

Even though exact words differ, semantic similarity captures the match

Score: ~85/100

### Module 4: Education Matching (15% weight)

Purpose: Verify candidate meets minimum education requirement

Algorithm:

- Education Hierarchy

Level 1: High School / Diploma

Level 2: Associate Degree

Level 3: Bachelor's Degree (B.E, B.Tech, B.S, BA)

Level 4: Master's Degree (M.E, M.Tech, MS, MBA, MA)

Level 5: Doctoral Degree (PhD, DBA)

- 
Extraction

  - Identify required education level from job

  - Identify candidate's highest education level

- Score Calculation

If candidate_level >= required_level:

Score = 100

Else if candidate_level == required_level - 1:

Score = 75  (close enough)

Else:

Score = 50  (significant gap)

Example:

Required: Bachelor's (Level 3)

Candidate: Master's (Level 4) → Score = 100

Candidate: Associate (Level 2) → Score = 75

Candidate: High School (Level 1) → Score = 50

### Module 5: Location Matching (5% weight)

Purpose: Check location compatibility

Algorithm:

If job allows remote OR candidate prefers remote:

Score = 100

Else if candidate city == job city:

Score = 100

Else if candidate country == job country:

Score = 50  (relocation within country possible)

Else:

Score = 0   (international relocation needed)

Example:

Job: Pune, India (Remote: No)

Candidate: Pune, India → Score = 100

Candidate: Mumbai, India → Score = 50

Candidate: London, UK → Score = 0

### Final Ranking Process

- Calculate Component Scores

  - Run all 5 modules for each candidate

  - Get individual scores (0-100 each)

- Apply Weights

  - Multiply each score by its weight

  - Sum to get final score

- Sort Candidates

  - Order by final score (descending)

  - Assign ranks (1, 2, 3, ...)

- Generate Explanations

  - Identify top 3 scoring components → "Strengths"

  - Identify components < 60 → "Gaps"

  - List specific matched/missing skills

  - Compare experience numbers

Example Output:

Rank 1: John Doe - Final Score: 87.5

Component Scores:

├── Skills: 95/100

├── Experience: 100/100

├── Semantic: 88/100

├── Education: 100/100

└── Location: 50/100

Strengths:

- Has 9/10 required skills (90% match)

- 6 years experience exceeds 5 year requirement

- Strong semantic fit with job responsibilities

- Master's degree exceeds Bachelor requirement

Gaps:

- Location mismatch (candidate in Pune, job in Bangalore)

- Missing AWS skill

### Threshold Interpretation

Score >= 80: Excellent Match - Strong candidate, recommend interview

Score 60-79: Good Match - Solid candidate, worth considering

Score 40-59: Potential Match - Some gaps, may need development

Score < 40: Poor Match - Significant misalignment

### Configurability

All weights and thresholds are stored in a configuration file, allowing easy adjustment without code changes:

config.py:

WEIGHTS = {...}

THRESHOLDS = {...}

FUZZY_MATCH_THRESHOLD = 90

OVERQUALIFICATION_MULTIPLIER = 2



## 7. ML Models & Technology Stack

### Machine Learning Models

#### Model 1: Sentence Transformer (Semantic Similarity)

Model Name: sentence-transformers/all-MiniLM-L6-v2

Purpose: Generate semantic embeddings for text to measure contextual similarity

Architecture:

- Based on Microsoft's MiniLM (distilled from BERT)

- 6-layer transformer

- 22 million parameters

- Outputs 384-dimensional dense vectors

Why This Model:

- Pre-trained: Works out-of-box, no training data needed

- Semantic Understanding: Captures meaning beyond keywords

- Fast: Processes text in ~50ms on CPU

- Lightweight: Only 80MB model size

- Proven: SOTA performance on semantic similarity tasks

- Trained on diverse data: Understands professional/technical language

How We Use It:

- Encode job description → 384-dim vector

- Encode resume work experience → 384-dim vector

- Calculate cosine similarity between vectors

- Similarity score indicates contextual fit

Alternative Considered:

- all-mpnet-base-v2: More accurate but 420MB and slower

- Decision: MiniLM is perfect balance for our use case

No Fine-tuning Needed Because:

- Pre-trained on 1B+ sentence pairs

- Already understands professional language

- No labeled training data available

- Pre-trained performance is sufficient (85-95% accuracy)

#### Model 2: GPT-4o-mini (Information Extraction)

Purpose: Parse unstructured documents (resumes and job descriptions) into structured JSON

Why LLM for Parsing:

- Context-aware: Understands document structure without explicit rules

- Handles variations: Works with any resume format

- Structured output: Excellent at generating valid JSON

- No training needed: Works immediately with good prompts

- Robust: Handles typos, ambiguity, missing sections

Why GPT-4o-mini Specifically:

- Cost-effective: ~$0.002 per resume (vs $0.02 for GPT-4)

- Fast: 2-3 second response time

- Accurate: 85-95% extraction accuracy

- Structured output: Strong JSON generation capability

- API availability: OpenAI API is reliable and well-documented

Alternatives Considered:

| Model | Pros | Cons | Decision |
| --- | --- | --- | --- |
| GPT-4o | Highest accuracy | 10x more expensive | Overkill for our needs |
| GPT-3.5-turbo | Cheapest | Lower accuracy | Worth trying if budget critical |
| Claude Sonnet | Great reasoning | Similar cost, similar performance | GPT-4o-mini chosen for familiarity |
| Local Llama | No cost, private | Requires GPU, slower, lower accuracy | Future consideration |

Usage Pattern:

- Send: Resume text + structured prompt

- Receive: JSON with extracted fields

- Validate: Check JSON structure

- Fallback: Retry with simpler prompt if fails

### Supporting Libraries & Tools

#### Document Processing

- python-docx: Extract text from Word documents

  - Why: Standard library, reliable, handles .docx format well

- dateparser: Parse various date formats

  - Why: Handles "Jan 2020", "2020-01", "January 2020" uniformly

#### Text Processing & Matching

- RapidFuzz: Fuzzy string matching for skills

  - Why: 10x faster than FuzzyWuzzy, handles skill name variations

- scikit-learn: Cosine similarity calculations

  - Why: Standard ML library, efficient implementations

- NumPy: Numerical operations and vector math

  - Why: Fast array operations for embeddings

#### NLP Support

- spaCy (optional): Named entity recognition backup

  - Why: If LLM fails, can extract names, dates, organizations

  - Model: en_core_web_sm (12MB)

#### API & Infrastructure

- OpenAI Python SDK: API calls to GPT-4o-mini

- requests: HTTP requests handling

- pandas: Data manipulation and CSV handling

- json: JSON parsing and validation

### Technology Stack Summary

Programming Language: Python 3.9+

Core ML:

├── sentence-transformers (semantic similarity)

├── OpenAI API (GPT-4o-mini for parsing)

└── scikit-learn (similarity calculations)

Document Processing:

├── python-docx (Word document parsing)

└── dateparser (date extraction)

Text Matching:

├── RapidFuzz (fuzzy skill matching)

└── NumPy (vector operations)

Optional:

└── spaCy (NER fallback)

Deployment:

├── Python virtual environment

└── requirements.txt for dependencies

### Model Performance Expectations

Sentence Transformer:

- Inference speed: ~50-100ms per text on CPU

- Batch processing: Can encode 10 resumes in ~500ms

- Accuracy: 85-95% semantic similarity correlation with human judgment

GPT-4o-mini:

- Response time: 2-3 seconds per document

- Extraction accuracy: 85-95% field accuracy

- Cost: $0.002 per resume, $0.002 per job description

Overall System:

- Total processing time for 10 resumes: 5-10 seconds

- End-to-end accuracy: 80-90% ranking correlation with human experts

- Throughput: Can process 60-120 resumes per minute

### Why No Training/Fine-tuning?

Reasons:

- No labeled data: We don't have ground truth rankings

- Pre-trained models sufficient: Already achieve 85-95% accuracy

- Time constraint: One week timeline

- Transfer learning works: Models trained on billions of examples

- Cost-effective: No GPU/training infrastructure needed

Future Enhancement:

- Collect feedback data (predicted vs actual rankings)

- After 100+ samples, fine-tune weights using simple regression

- Consider fine-tuning Sentence Transformer on domain-specific data

### System Requirements

Hardware:

- CPU: Any modern processor (no GPU needed)

- RAM: 4GB minimum, 8GB recommended

- Storage: 2GB for models and dependencies

- Internet: Required for OpenAI API calls

Software:

- Python 3.9 or higher

- pip package manager

- OpenAI API key (sign up at openai.com)

## 8. Explainability & Output

### Why Explainability Matters

- Trust: Users need to understand why a candidate ranked high/low

- Transparency: HR needs to justify decisions to stakeholders

- Debugging: Helps identify if system is working correctly

- Legal compliance: Some jurisdictions require explainable AI in hiring

- Improvement: Helps identify which factors need weight adjustment

### Explanation Generation Process

Step 1: Component Analysis

- For each candidate, analyze the 5 component scores

- Categorize as:

  - Strength: Score >= 75

  - Moderate: Score 50-74

  - Gap: Score < 50

Step 2: Specific Evidence

- Skills: List matched skills vs missing skills

- Experience: Show actual years vs required years

- Education: State degree level vs requirement

- Semantic: Indicate overall fit quality

- Location: State location match status

Step 3: Natural Language Generation Generate human-readable explanations:

Strengths:

- "Has 9 out of 10 required skills (90% match): Python, Django, PostgreSQL..."

- "6 years of experience exceeds the 5 year requirement"

- "Master's degree in Computer Engineering exceeds Bachelor requirement"

- "Strong semantic alignment with job responsibilities (88/100)"

Gaps:

- "Missing required skill: AWS"

- "Location mismatch: Candidate in Pune, job in Bangalore"

Recommendation:

- "Excellent candidate overall. Consider for immediate interview."

- "Minor AWS skill gap can be addressed through training."

### Output Format

#### Primary Output: JSON

{

"job_info": {

"job_id": "JOB_12345",

"job_title": "Senior Python Developer",

"processed_at": "2025-01-15T10:30:00Z"

},

"summary": {

"total_candidates": 10,

"processing_time_seconds": 8.5,

"top_score": 87.5,

"average_score": 65.3

},

"ranked_candidates": [

{

"rank": 1,

"candidate_info": {

"name": "John Doe",

"email": "john.doe@email.com",

"phone": "+91-9876543210",

"location": "Pune, India"

},

"scores": {

"final_score": 87.5,

"components": {

"skills": {

"score": 95,

"weight": 0.30,

"contribution": 28.5

},

"experience": {

"score": 100,

"weight": 0.25,

"contribution": 25.0

},

"semantic": {

"score": 88,

"weight": 0.25,

"contribution": 22.0

},

"education": {

"score": 100,

"weight": 0.15,

"contribution": 15.0

},

"location": {

"score": 50,

"weight": 0.05,

"contribution": 2.5

}

}

},

"details": {

"skills_matched": ["Python", "Django", "PostgreSQL", "Docker"],

"skills_missing": ["AWS"],

"years_experience": 6,

"years_required": 5,

"education_level": "Master's in Computer Engineering",

"education_required": "Bachelor's"

},

"explanation": {

"classification": "Excellent Match",

"strengths": [

"Has 9/10 required skills (90% match)",

"6 years experience exceeds 5 year requirement by 1 year",

"Master's degree exceeds Bachelor requirement",

"Strong semantic similarity (88/100) - work experience aligns well"

],

"gaps": [

"Missing AWS cloud platform experience",

"Location mismatch - candidate in Pune, job in Bangalore"

],

"recommendation": "Strong candidate for immediate interview. AWS skill gap can be addressed through training. Consider relocation discussion."

}

},

{

"rank": 2,

"candidate_info": {...},

"scores": {...},

"explanation": {...}

}

// ... more candidates

]

}

#### Secondary Output: CSV (for Excel)

For non-technical users, export as spreadsheet:

Rank, Name, Email, Final Score, Skills Score, Experience Score, Education Score, Strengths, Gaps

1, John Doe, john@email.com, 87.5, 95, 100, 100, "9/10 skills; 6 years exp", "Missing AWS"

2, Jane Smith, jane@email.com, 82.3, 85, 80, 100, "Good skill match", "4 years exp (need 5)"

...

#### Tertiary Output: Visual Dashboard (Optional)

If time permits, create simple visualization:

- Bar chart: Candidate scores comparison

- Radar chart: Component scores for top 3 candidates

- Skills matrix: Which candidates have which skills

### Explanation Quality Levels

Basic (MVP):

- List component scores

- Show matched/missing skills

- State experience comparison

- Simple strength/gap categorization

Enhanced (Future):

- Natural language generation using templates

- Comparative explanations ("Better than 80% of candidates in skills")

- Specific evidence from resume ("Led 5-person team" → leadership indicator)

- Predictive insights ("Likely to succeed in role based on similar profiles")

### User Interface Considerations

For MVP (Command Line):

$ python rank_resumes.py --job "job_desc.txt" --resumes "resumes/*.docx"

Processing...

✓ Parsed job description

✓ Parsed 10 resumes

✓ Calculated rankings

Results:

═══════════════════════════════════════════════════

Rank 1: John Doe (Score: 87.5)

Skills: 95/100 | Experience: 100/100 | Education: 100/100

✓ Strong match - recommend interview

Rank 2: Jane Smith (Score: 82.3)

Skills: 85/100 | Experience: 80/100 | Education: 100/100

✓ Good match - consider interview

...

Full results saved to: output/rankings_2025-01-15.json

Future UI (Streamlit):

- Upload job description (text box)

- Upload multiple resume files (drag-and-drop)

- Click "Rank Candidates" button

- View results table with sortable columns

- Click candidate to see detailed explanation

- Export results to CSV/Excel

### Feedback Collection (Future Feature)

Purpose: Learn from user corrections to improve system

Process:

- User reviews rankings

- User provides feedback: "This candidate should be higher/lower"

- System stores: (job_id, candidate_id, predicted_rank, actual_rank)

- After 100+ feedback samples:

  - Analyze which components were weighted incorrectly

  - Use regression to suggest new weight values

  - Retrain scoring formula

Feedback Format:

{

"job_id": "JOB_12345",

"candidate_id": "RESUME_456",

"system_rank": 5,

"user_rank": 2,

"feedback_reason": "Strong cultural fit, overlooked by system",

"timestamp": "2025-01-15T11:00:00Z"

}



## 9. Team Structure & Task Distribution

### Team Size: 4 People

### Timeline: 1 Week (7 days)

### Estimated Work: 15-20 hours per person

## PERSON 1: Document Parsing & LLM Integration

### Responsibilities:

- Set up OpenAI API integration

- Build resume document parser

- Build job description parser

- Create and optimize LLM prompts

- Handle API errors and retries

- Validate JSON outputs

- Build text extraction pipeline

### Detailed Tasks:

Day 1-2: Setup & Resume Parser

- [ ] Set up OpenAI API account and get API key

- [ ] Create parsers/ module structure

- [ ] Implement .docx text extraction using python-docx

- [ ] Design resume parsing prompt for GPT-4o-mini

- [ ] Implement resume parser function (text → API → JSON)

- [ ] Add JSON validation and error handling

- [ ] Test with 10 sample resumes

- [ ] Document edge cases and failures

Day 3-4: Job Description Parser

- [ ] Design job description parsing prompt

- [ ] Implement job parser function (text → API → JSON)

- [ ] Add extraction of specific fields (skills, experience, education)

- [ ] Handle variations in job posting formats

- [ ] Test with 10 sample job descriptions

- [ ] Add retry logic for API failures

Day 5: Integration & Optimization

- [ ] Optimize prompts based on test results

- [ ] Implement batch processing if possible

- [ ] Add logging for debugging

- [ ] Create helper functions for common parsing tasks

- [ ] Handle missing fields gracefully

- [ ] Write unit tests for parsers

Day 6-7: Testing & Documentation

- [ ] Test with diverse resume formats

- [ ] Measure parsing accuracy

- [ ] Fix critical bugs

- [ ] Document API usage and costs

- [ ] Create parser usage examples

- [ ] Help team with integration

### Deliverables:

- parsers/resume_parser.py - Complete resume parsing module

- parsers/job_parser.py - Complete job description parsing module

- parsers/llm_client.py - OpenAI API wrapper with error handling

- prompts/ - Directory with prompt templates

- Parsing accuracy report (tested on 20+ documents)

- API cost analysis

- Documentation for using parsers

### Key Skills Needed:

- API integration experience

- Prompt engineering

- JSON validation

- Error handling

- Understanding of resume/JD structure

### Dependencies:

- OpenAI API key (provided by team lead)

- Sample resumes and job descriptions for testing

- Access to datasets for vocabulary building

## PERSON 2: Matching Engine Core

### Responsibilities:

- Build skills matching module

- Build experience matching module

- Build education matching module

- Build location matching module

- Create skill vocabulary and synonym dictionary

- Implement fuzzy matching logic

### Detailed Tasks:

Day 1-2: Skills Matching

- [ ] Extract skills vocabulary from both datasets

- [ ] Create skill synonym dictionary (Python=python, ML=Machine Learning)

- [ ] Implement skill normalization function

- [ ] Implement exact skill matching

- [ ] Implement fuzzy skill matching using RapidFuzz

- [ ] Add bonus points for extra skills

- [ ] Test with various skill combinations

- [ ] Document matching algorithm

Day 3: Experience Matching

- [ ] Implement experience requirement parser ("5+ years" → 5)

- [ ] Implement candidate experience calculator (sum durations)

- [ ] Create scoring logic (meets/exceeds/below requirement)

- [ ] Add overqualification penalty

- [ ] Test with various experience scenarios

- [ ] Document scoring rules

Day 4: Education Matching

- [ ] Define education level hierarchy (High School → PhD)

- [ ] Implement education level extractor

- [ ] Create comparison logic

- [ ] Handle missing education data

- [ ] Test with various degree types

- [ ] Document education scoring

Day 5: Location Matching & Integration

- [ ] Implement location comparison logic

- [ ] Handle remote work scenarios

- [ ] Add city/country matching with partial scores

- [ ] Create configuration file for all matching parameters

- [ ] Integrate all 4 modules into cohesive system

- [ ] Write comprehensive unit tests

Day 6-7: Testing & Refinement

- [ ] Test each module independently

- [ ] Test integrated matching engine

- [ ] Create test cases covering edge cases

- [ ] Optimize performance

- [ ] Fix bugs found during testing

- [ ] Document all matching algorithms

- [ ] Help team with integration

### Deliverables:

- matching/skills_matcher.py - Skills matching module

- matching/experience_matcher.py - Experience matching module

- matching/education_matcher.py - Education matching module

- matching/location_matcher.py - Location matching module

- data/skill_vocabulary.json - Comprehensive skill list

- data/skill_synonyms.json - Skill synonym mappings

- config.py - Configuration file with thresholds and parameters

- Unit tests for all modules

- Algorithm documentation

### Key Skills Needed:

- Algorithm design

- String matching techniques

- Data normalization

- Python development

- Testing and debugging

### Dependencies:

- Parsed JSON data format from Person 1

- Access to both datasets

- Configuration requirements from team lead

## PERSON 3: Semantic Similarity & Ranking

### Responsibilities:

- Set up Sentence Transformer model

- Build semantic similarity module

- Implement final scoring and ranking logic

- Create weight configuration system

- Build explainability module

- Generate ranking explanations

### Detailed Tasks:

Day 1-2: Semantic Similarity Setup

- [ ] Install sentence-transformers library

- [ ] Download and test all-MiniLM-L6-v2 model

- [ ] Implement text embedding function

- [ ] Implement cosine similarity calculation

- [ ] Optimize for batch processing (multiple resumes at once)

- [ ] Test embedding quality with sample texts

- [ ] Measure inference speed

- [ ] Document model usage

Day 3: Ranking Engine

- [ ] Design weighted scoring formula

- [ ] Implement score aggregation function

- [ ] Create configurable weight system (link to config.py)

- [ ] Implement candidate sorting logic

- [ ] Add score normalization

- [ ] Handle missing component scores gracefully

- [ ] Test ranking with various scenarios

Day 4-5: Explainability Module

- [ ] Implement strength/gap identification logic

- [ ] Create natural language explanation templates

- [ ] Generate specific evidence for each component

- [ ] Implement recommendation system (Excellent/Good/Potential/Poor)

- [ ] Format explanations for readability

- [ ] Add detailed breakdown of score contributions

- [ ] Test explanation quality with sample cases

Day 6: Integration & Optimization

- [ ] Integrate semantic module with matching engine

- [ ] Ensure all 5 components flow into ranking

- [ ] Optimize performance (batch embeddings, caching)

- [ ] Add timing measurements

- [ ] Create comprehensive ranking function

- [ ] Test end-to-end ranking pipeline

Day 7: Testing & Documentation

- [ ] Test ranking accuracy with sample data

- [ ] Verify explanations are clear and accurate

- [ ] Test weight adjustments

- [ ] Measure overall system speed

- [ ] Fix critical bugs

- [ ] Document ranking algorithm

- [ ] Create usage examples

### Deliverables:

- ranking/semantic_similarity.py - Semantic similarity module

- ranking/ranker.py - Main ranking engine

- ranking/explainer.py - Explanation generation module

- config.py - Weight and threshold configuration (shared with Person 2)

- Performance benchmarks (speed and accuracy)

- Unit tests for ranking logic

- Algorithm documentation with examples

- Explanation templates

### Key Skills Needed:

- Machine learning model usage

- Vector mathematics (embeddings, cosine similarity)

- Algorithm design

- Natural language generation

- Performance optimization

### Dependencies:

- Matching modules from Person 2

- Parsed data format from Person 1

- Configuration requirements

## PERSON 4: Integration, UI & Testing

### Responsibilities:

- Integrate all modules into complete pipeline

- Build user interface (CLI initially, Streamlit if time)

- Handle input/output operations

- Implement file handling

- Conduct end-to-end testing

- Create documentation and usage guide

- Coordinate team integration

### Detailed Tasks:

Day 1-2: Project Structure & Integration

- [ ] Set up project directory structure

- [ ] Create requirements.txt with all dependencies

- [ ] Set up virtual environment

- [ ] Design main pipeline architecture

- [ ] Create main.py entry point

- [ ] Implement input handling (file paths, text)

- [ ] Implement output formatting (JSON, CSV)

- [ ] Connect Person 1's parsers to Person 2's matchers

- [ ] Connect Person 2's matchers to Person 3's ranker

Day 3-4: User Interface

- [ ] Design command-line interface

- [ ] Implement argument parsing (job desc, resume files)

- [ ] Add progress indicators (parsing, matching, ranking)

- [ ] Implement error messages and user feedback

- [ ] Create output display (terminal-friendly format)

- [ ] Add file export functionality

- [ ] If time permits: Build simple Streamlit UI

Day 5: End-to-End Testing

- [ ] Create test dataset (10 resumes + 3 job descriptions)

- [ ] Run complete pipeline end-to-end

- [ ] Measure total processing time

- [ ] Test with various input scenarios

- [ ] Test error handling (bad files, API failures)

- [ ] Collect bugs and coordinate fixes with team

- [ ] Verify output quality

Day 6: Documentation & Polish

- [ ] Write comprehensive README

- [ ] Create installation guide

- [ ] Write usage guide with examples

- [ ] Document system requirements

- [ ] Add example inputs and outputs

- [ ] Create troubleshooting guide

- [ ] Add code comments where needed

- [ ] Create demo video/slides

Day 7: Final Testing & Presentation Prep

- [ ] Final end-to-end testing

- [ ] Performance benchmarking

- [ ] Prepare demo presentation

- [ ] Create user manual

- [ ] Package system for delivery

- [ ] Conduct final team review

- [ ] Prepare Q&A for stakeholders

### Deliverables:

- main.py - Main entry point for system

- cli.py - Command-line interface

- utils/file_handler.py - File I/O utilities

- utils/output_formatter.py - Output formatting

- Complete project README.md

- User manual and installation guide

- requirements.txt with all dependencies

- Demo presentation materials

- Test results and performance benchmarks

- (Optional) Streamlit UI application

### Key Skills Needed:

- System integration

- UI/UX design (CLI or web)

- Testing and quality assurance

- Documentation writing

- Project management

- Communication skills

### Dependencies:

- All modules from Persons 1, 2, and 3

- Test data

- Team coordination

## Shared Responsibilities (All Team Members)

### Daily Standups (30 minutes)

- What did you complete yesterday?

- What will you work on today?

- Any blockers or dependencies?

### Communication

- Use shared Slack/Discord channel

- Update shared task tracker (Trello/Notion/GitHub Projects)

- Push code to GitHub daily

- Code reviews for critical components

### Common Standards

- Python style: Follow PEP 8

- Documentation: Docstrings for all functions

- Error handling: Use try-except blocks with logging

- Git commits: Clear, descriptive messages

- Testing: Minimum 80% code coverage goal

### Shared Resources

- GitHub repository with branches per person

- Shared Google Drive for documents

- Common configuration file (config.py)

- Shared datasets folder

- API keys (stored securely, not in code)

## Task Dependencies & Critical Path

Day 1-2:

Person 1: Resume parser (CRITICAL - others depend on this)

Person 2: Skills matching setup

Person 3: Semantic similarity setup

Person 4: Project structure

Day 3:

Person 1: Job parser

Person 2: Experience & education matching

Person 3: Ranking engine (needs Person 2's outputs)

Person 4: Integration begins (needs Person 1's outputs)

Day 4-5:

Person 1: Optimization & testing

Person 2: Location matching & integration

Person 3: Explainability (needs complete ranking)

Person 4: UI & testing (needs Person 3's outputs)

Day 6-7:

ALL: Integration, testing, bug fixes, documentation

### Critical Dependencies:

- Person 1 must complete parsers first (Days 1-3) - BLOCKS all others

- Person 2 must complete matching modules (Days 1-4) - needed by Person 3

- Person 3 needs Person 2's outputs for ranking (Day 3+)

- Person 4 needs Person 1-3 complete for full integration (Day 4+)

### Risk Mitigation:

- Person 1 shares sample parsed output by end of Day 1 (others can mock this)

- Person 2 shares matching module interfaces by Day 2

- Person 4 builds integration framework in parallel using mock data

- Daily integration checks to catch issues early

## Work Distribution Summary

| Person | Primary Focus | Estimated Hours | Key Deliverables |
| --- | --- | --- | --- |
| Person 1 | Parsing & LLM | 15-20 | Resume parser, Job parser, LLM integration |
| Person 2 | Matching Logic | 15-20 | Skills, Experience, Education, Location matchers |
| Person 3 | ML & Ranking | 15-20 | Semantic similarity, Ranking engine, Explainability |
| Person 4 | Integration & UI | 15-20 | Main pipeline, UI, Testing, Documentation |

Total Team Effort: 60-80 hours over 7 days Average per person: 15-20 hours (~2-3 hours/day)

## 10. Implementation Timeline

### Week Overview

Day 1-2: Foundation & Core Components

Day 3-4: Integration & Advanced Features

Day 5: System Testing & Bug Fixes

Day 6: Refinement & Documentation

Day 7: Final Testing & Presentation



### Detailed Daily Schedule

## Day 1: Monday - Setup & Core Development

Morning (9 AM - 12 PM):

- Team Meeting (30 min): Project kickoff, review architecture, clarify responsibilities

- Environment Setup (1 hour): All members set up development environment

  - Clone repository

  - Install dependencies

  - Get API keys

  - Test basic imports

- Individual Work Begins (1.5 hours):

  - Person 1: Start resume parser (text extraction)

  - Person 2: Extract skills vocabulary from datasets

  - Person 3: Test Sentence Transformer installation

  - Person 4: Create project structure

Afternoon (1 PM - 5 PM):

- Individual Work (4 hours):

  - Person 1: Complete basic resume parser, design LLM prompt

  - Person 2: Build skill normalization and exact matching

  - Person 3: Implement embedding generation

  - Person 4: Design main pipeline architecture

End of Day:

- Standup (15 min): Share progress, identify blockers

- Code Push: All members push Day 1 work to GitHub

Day 1 Deliverables:

- Person 1: Basic text extraction working, initial LLM prompt

- Person 2: Skill vocabulary extracted, normalization function

- Person 3: Embeddings generating successfully

- Person 4: Project structure in place, main.py skeleton

## Day 2: Tuesday - Core Components

Morning (9 AM - 12 PM):

- Standup (15 min): Quick sync

- Individual Work (2.75 hours):

  - Person 1: Complete resume parser with LLM integration

  - Person 2: Add fuzzy matching, build experience matcher

  - Person 3: Implement cosine similarity calculation

  - Person 4: Build input handling and file operations

Afternoon (1 PM - 5 PM):

- Individual Work (4 hours):

  - Person 1: Start job description parser

  - Person 2: Complete education matcher

  - Person 3: Start ranking engine

  - Person 4: Begin CLI interface

End of Day:

- Integration Check (30 min): Person 1 shares sample parsed output with team

- Standup (15 min): Progress update

Day 2 Deliverables:

- Person 1: Working resume parser, job parser in progress

- Person 2: Skills, experience, education matchers complete

- Person 3: Semantic similarity module working

- Person 4: Basic CLI and file handling

## Day 3: Wednesday - Integration Begins

Morning (9 AM - 12 PM):

- Standup (15 min): Sync on dependencies

- Individual Work (2.75 hours):

  - Person 1: Complete job parser, add error handling

  - Person 2: Build location matcher, integrate all matchers

  - Person 3: Complete ranking engine with weighted scoring

  - Person 4: Connect parsers to matchers (integration)

Afternoon (1 PM - 5 PM):

- Individual Work (3 hours):

  - Person 1: Test parsers with diverse inputs

  - Person 2: Test matching engine with sample data

  - Person 3: Start explainability module

  - Person 4: Connect matchers to ranker

Team Integration (1 hour):

- First end-to-end test: Job desc + 3 resumes → rankings

- Identify integration issues

- Plan fixes for tomorrow

Day 3 Deliverables:

- Person 1: Complete parsers with validation

- Person 2: All 5 matching modules integrated

- Person 3: Ranking engine working, explainability started

- Person 4: Pipeline partially integrated

## Day 4: Thursday - Complete Integration

Morning (9 AM - 12 PM):

- Standup (15 min): Review integration issues

- Individual Work (2.75 hours):

  - Person 1: Fix parser bugs, optimize prompts

  - Person 2: Add configuration system, tune parameters

  - Person 3: Complete explainability with natural language generation

  - Person 4: Complete full pipeline integration

Afternoon (1 PM - 5 PM):

- Team Integration (2 hours):

  - End-to-end testing with 10 resumes

  - Fix critical bugs together

  - Verify output quality

- Individual Work (2 hours):

  - Person 1: API cost optimization

  - Person 2: Performance tuning

  - Person 3: Refine explanations

  - Person 4: Improve UI/output formatting

Day 4 Deliverables:

- Full system working end-to-end

- All modules integrated

- Initial testing complete

## Day 5: Friday - Testing & Bug Fixes

Morning (9 AM - 12 PM):

- Standup (15 min): Review test results

- Comprehensive Testing (2.75 hours):

  - All members test with various inputs

  - Document bugs in shared tracker

  - Test edge cases (missing data, unusual formats)

Afternoon (1 PM - 5 PM):

- Bug Fix Session (4 hours):

  - Prioritize bugs by severity

  - All members work on fixes

  - Pair programming for complex issues

  - Regression testing after fixes

End of Day:

- Team Review (30 min): Assess system quality, plan tomorrow

Day 5 Deliverables:

- Most critical bugs fixed

- System stable for demo

- Test results documented

## Day 6: Saturday - Refinement & Documentation

Morning (9 AM - 12 PM):

- Standup (15 min): Final refinement plan

- Individual Work (2.75 hours):

  - Person 1: Document parsing modules, create examples

  - Person 2: Document matching algorithms, add comments

  - Person 3: Document ranking system, create usage guide

  - Person 4: Write README, installation guide, user manual

Afternoon (1 PM - 5 PM):

- Polish & Documentation (4 hours):

  - All: Code cleanup and comments

  - All: Write unit tests

  - Person 4: Create demo materials

  - Person 4: Record demo video

  - Team: Review documentation

Day 6 Deliverables:

- Complete documentation

- Clean, commented code

- Demo materials ready

- User manual complete

## Day 7: Sunday - Final Testing & Presentation Prep

Morning (9 AM - 12 PM):

- Final Testing (2 hours):

  - End-to-end testing with fresh data

  - Performance benchmarking

  - Verify all features working

- Presentation Prep (1 hour):

  - Create demo slides

  - Prepare talking points

  - Assign presentation roles

Afternoon (1 PM - 5 PM):

- Presentation Preparation (2 hours):

  - Rehearse demo

  - Prepare Q&A responses

  - Polish slides

- Contingency Time (2 hours):

  - Fix any last-minute issues

  - Final code review

  - Package deliverables

End of Day:

- Team Celebration: System complete!

Day 7 Deliverables:

- Production-ready system

- Complete presentation

- All documentation finalized

- Demo ready

### Daily Meeting Schedule

Every Day:

- 9:00 AM: Daily standup (15 min)

  - What did you complete?

  - What are you working on today?

  - Any blockers?

- 5:00 PM: End-of-day sync (15 min)

  - Progress check

  - Plan for tomorrow

  - Raise any concerns

Special Meetings:

- Day 1 Morning: Project kickoff (30 min)

- Day 3 Afternoon: Integration session (1 hour)

- Day 4 Afternoon: Team debugging (2 hours)

- Day 5 End: Quality review (30 min)

- Day 7 Morning: Presentation rehearsal (1 hour)

### Milestones & Checkpoints

| Milestone | Day | Success Criteria |
| --- | --- | --- |
| M1: Core Components | End of Day 2 | All individual modules working in isolation |
| M2: First Integration | End of Day 3 | Can process 1 job + 3 resumes end-to-end |
| M3: Full Integration | End of Day 4 | Can process 1 job + 10 resumes with all features |
| M4: Testing Complete | End of Day 5 | System stable, major bugs fixed |
| M5: Documentation Done | End of Day 6 | All docs complete, demo ready |
| M6: Production Ready | End of Day 7 | System ready for delivery/demo |

### Risk Management

Potential Risks:

- LLM API Issues (Person 1)

  - Risk: OpenAI API downtime or rate limits

  - Mitigation: Test early, have backup plan (simpler extraction)

  - Owner: Person 1

- Integration Delays

  - Risk: Modules don't work together smoothly

  - Mitigation: Daily integration checks, mock data early

  - Owner: Person 4

- Performance Issues

  - Risk: System too slow (>10 seconds for 10 resumes)

  - Mitigation: Batch processing, optimize embeddings

  - Owner: Person 3

- Parsing Accuracy

  - Risk: LLM doesn't extract data correctly

  - Mitigation: Prompt engineering, add validation

  - Owner: Person 1

- Time Overruns

  - Risk: Tasks take longer than estimated

  - Mitigation: Prioritize MVP features, cut nice-to-haves

  - Owner: All

Contingency Plans:

- If behind schedule by Day 3: Cut location matching (lowest priority)

- If behind schedule by Day 5: Simplify UI (CLI only, skip Streamlit)

- If parsing fails: Use simpler regex-based extraction as fallback

### Work Hours Breakdown

Per Person:

- Core development: 12-15 hours (Days 1-4)

- Testing & integration: 3-4 hours (Days 5-6)

- Documentation & polish: 2-3 hours (Day 6)

- Final prep: 1-2 hours (Day 7)

- Total: 18-24 hours per person

Team Total: 72-96 hours over 7 days

Daily Commitment: ~2-3 hours per person per day (flexible schedule)

## 11. Success Metrics

### Primary Metrics

#### 1. Ranking Accuracy

Definition: Correlation between system rankings and expert human rankings

Measurement:

- Have HR expert manually rank the same 10 resumes

- Compare system ranking to expert ranking

- Calculate Spearman's rank correlation coefficient

Target:

- Minimum: 0.70 correlation (70% agreement)

- Goal: 0.80+ correlation (80% agreement)

How to Test:

- Day 5: Get HR expert to rank test set

- Compare top 3 candidates: should overlap 2/3 times

#### 2. Processing Speed

Definition: Time to process batch of resumes

Measurement:

- Measure end-to-end time: input → output

- Test with 10 resumes

Target:

- Maximum: 10 seconds for 10 resumes

- Goal: 5-7 seconds for 10 resumes

Breakdown:

- Parsing (LLM): ~2-3 seconds per resume = 20-30s total

- Matching: <1 second

- Ranking: <1 second

- Total: Must optimize to hit 10 second target

Optimization strategies:

- Batch LLM requests (send multiple resumes at once)

- Cache job description embedding (reuse for all candidates)

- Parallel processing where possible

#### 3. Parsing Accuracy

Definition: How accurately LLM extracts structured information

Measurement:

- Manually verify 20 parsed resumes

- Check each field: name, email, skills, experience, education

- Calculate: (correctly extracted fields / total fields) × 100

Target:

- Minimum: 80% field accuracy

- Goal: 90%+ field accuracy

Common failure points:

- Unusual date formats

- Skills embedded in paragraphs

- Missing sections

#### 4. User Satisfaction

Definition: How useful and understandable the system is

Measurement:

- Survey HR users after demo (5-point scale)

- Questions:

  - How accurate are the rankings?

  - How helpful are the explanations?

  - How easy is the system to use?

  - Would you use this in your workflow?

Target:

- Average rating: 4.0/5.0 or higher

- "Would use" response: 80%+

### Secondary Metrics

#### 5. Explanation Quality

Definition: How well explanations justify rankings

Measurement:

- Show 10 explanations to HR expert

- Ask: "Does this explanation make sense?"

- Calculate percentage of "yes" responses

Target: 90%+ explanations rated as "clear and helpful"

#### 6. Component Score Distribution

Definition: How well individual scoring components perform

Measurement:

- Review component scores for 10 test cases

- Check if scores make intuitive sense

- Verify no single component dominates

Target:

- Skills matching: 80%+ accuracy on skill identification

- Experience matching: 95%+ correct comparison

- Semantic similarity: Correlates with manual assessment

- Education matching: 100% correct level comparison

#### 7. Robustness

Definition: How well system handles edge cases

Test Cases:

- Resume with missing sections

- Job description with vague requirements

- Candidate massively overqualified

- Candidate with career change (different domain)

- Resume with unusual format

Target: System produces valid output (no crashes) for 100% of test cases

#### 8. Cost Efficiency

Definition: API costs per ranking session

Measurement:

- Track OpenAI API usage

- Calculate cost per resume

- Calculate cost per ranking session

Target:

- Cost per ranking session (10 resumes): <$0.05

- Monthly cost (assuming 10 sessions/day): <$15

### Quality Assurance Checklist

Functional Requirements:

- [ ] System accepts .docx files as input

- [ ] System accepts plain text job description

- [ ] Resumes are parsed into structured format

- [ ] Job description is parsed correctly

- [ ] All 5 matching modules produce scores

- [ ] Final ranking is calculated with weighted scores

- [ ] Output includes ranked list

- [ ] Output includes explanations

- [ ] Output can be exported to JSON/CSV

Non-Functional Requirements:

- [ ] Processes 10 resumes in <10 seconds

- [ ] Handles missing data gracefully (no crashes)

- [ ] API errors are caught and logged

- [ ] Invalid inputs show clear error messages

- [ ] System runs on standard laptop (no GPU needed)

- [ ] Documentation is complete and clear

- [ ] Code is well-commented

- [ ] Installation is straightforward

Accuracy Requirements:

- [ ] Parsing accuracy >80%

- [ ] Ranking correlation with expert >70%

- [ ] Skills matching correctly identifies >80% of skills

- [ ] Experience comparison is logically correct

- [ ] Explanations are clear and actionable

### Testing Strategy

#### Unit Testing

- Test each module independently

- Mock external dependencies (LLM API)

- Cover edge cases and error conditions

- Target: 80% code coverage

#### Integration Testing

- Test module interactions

- Verify data flows correctly through pipeline

- Test with realistic data

#### End-to-End Testing

- Test complete user workflow

- Use real job descriptions and resumes

- Verify output quality

#### Performance Testing

- Measure processing time with various batch sizes

- Identify bottlenecks

- Optimize slow components

#### User Acceptance Testing

- Demo to HR professionals

- Collect feedback

- Verify system meets user needs

### Evaluation Plan

Day 5 Evaluation:

- Run system on test set (10 resumes, 3 job descriptions)

- Measure processing time

- Check parsing accuracy

- Verify rankings make sense

- Document issues

Day 6 Evaluation:

- Get expert rankings for comparison

- Calculate correlation

- Survey team members on usability

- Check all success metrics

- Create evaluation report

Day 7 Final Check:

- Verify all targets met

- Document any shortfalls

- Plan future improvements

- Prepare metrics for presentation

### Success Criteria Summary

Minimum Viable Product (Must Have):

- ✅ Processes 10 resumes in <10 seconds

- ✅ Parsing accuracy >80%

- ✅ Ranking correlation >70%

- ✅ No crashes on valid inputs

- ✅ Clear explanations

Enhanced Product (Should Have):

- ✅ Ranking correlation >80%

- ✅ Parsing accuracy >90%

- ✅ User satisfaction >4.0/5.0

- ✅ Beautiful output formatting

- ✅ Streamlit UI

Future Enhancements (Nice to Have):

- ⚪ Learning from feedback

- ⚪ Custom weight configuration per job type

- ⚪ Comparative analytics (benchmark candidates)

- ⚪ Integration with ATS systems

## Conclusion

This document provides a comprehensive blueprint for building an AI-powered resume ranking system within one week with a team of four people. The system leverages modern NLP techniques (LLMs for parsing, Sentence Transformers for semantic similarity) combined with rule-based matching algorithms to provide accurate, explainable candidate rankings.

Key Strengths of This Approach:

- Practical: Uses proven, pre-trained models requiring no training data

- Fast: Can be built in one week with clear task distribution

- Accurate: Expected 80-90% correlation with expert rankings

- Explainable: Provides clear reasoning for each ranking decision

- Cost-effective: Minimal API costs (~$6/month for typical usage)

- Scalable: Can handle 10+ resumes per session efficiently

Next Steps:

- Finalize team roles and responsibilities

- Set up development environment and tools

- Begin Day 1 implementation

- Follow daily schedule and maintain communication

- Track progress against milestones

- Deliver production-ready system by Day 7

Questions or Clarifications: This document should be shared with all team members before Day 1. Each person should thoroughly review their assigned responsibilities and come prepared with questions to the kickoff meeting.

Document Version: 1.0
 Last Updated: [Date]
 Project Duration: 7 days
 Team Size: 4 people
 Target Delivery: End of Week 1